Church Leadership Planning Session

Thu 5 Feb 2026  •  38min

Project Assignments and Activations

• Discussion around who will lead upcoming projects: Chet for classroom remodels, Marjorie for the bridal suite, and potentially Dave for sheds and other oversight roles.

• Emphasis on formally informing and activating assigned individuals for their roles, potentially making a public announcement on Saturday night.

• Dave may announce role assignments to leadership; he is seen as transitioning to more of an oversight role rather than direct project management.

• Checking in with Dave on his bandwidth and willingness to take on or delegate certain tasks, particularly as financial responsibilities are reduced for him.

Facility Renovation and Scheduling

• Roofing contractor is prepared to start as soon as the deposit is processed; aiming for school spring break (March 16-20) for minimal disruption.

• Fellowship Hall renovations are planned for the last week of February and first week of March, with necessary notifications to Andrea (bag lunch program) and young adult/Wed night groups for space changes.

• Seeking to synchronize roof sealing with school break and coordinate all related payments via a money market account for better oversight and interest.

• Parking lot resurfacing is being considered for summer; bids are expected soon, but costs may be too high for immediate action.

• Immediate priorities are roof repairs, Fellowship Hall, and accessibility ramps, all seen as non-negotiable for safety and maintenance.

• Modular (portable) classroom installation will require city permits and plotting, with additional work on a deck possibly needed.

Strategy for Congregational Buy-in

• Importance of visual aids (renderings) to communicate project plans and foster congregational acceptance, especially for high-visibility changes (front of church, modular location).

• Plans to use AI or artists to produce affordable, attractive renderings for presentation.

• Recognizing the need to build excitement and consensus before and during announcement of changes to prevent backlash.

• PowerPoint presentation being prepared for Sunday potluck to outline project steps and visuals.

• Discussed potential pushback regarding building accessibility and homelessness, with plans to address concerns (e.g., motion lights, fencing, city-mandated bench designs).

Leadership Roles and Meeting Agendas

• Saturday agenda includes: devotional, new budget approval, Cocoplum request and consequences, maintenance priorities, Caring Kitchen situation, and fun space activation.

• Leadership report section to include discussion of a leadership covenant and new member covenant, emphasizing leaders stepping up in practical service roles.

• Need for leaders to take initiative in ministry/service areas, mentor replacements, and avoid burnout from involuntary assignments.

• Review of current leadership roles and gaps, highlighting areas that need more engagement (e.g., coffee bar, welcoming, ambassador roles, youth involvement).

• Heather and other key leaders discussed for potential role realignment according to strengths, interests, and availability.

Handling Sensitive Topics and Facility Use

• Two main areas expected to draw feedback: modular placement and changes to the front of the church; both will be addressed with visuals and clear rationale.

• Homeless use of property expected to be discussed; leadership consensus is not to overreact if no damage occurs, but to prepare explanations and security steps if needed.

• Security enhancements (lighting, cameras) are proposed for increased safety and deterrence.

• Caring Kitchen's future in the facility remains to be decided, with options including rent changes or ending partnership.

Suggested Action Items

• Confirm and notify project leads (Chet, Marjorie, possibly Dave) of their assignments.

• Prepare and distribute formal announcements of project roles and schedules at Sunday’s meeting.

• Coordinate with Dave regarding announcement responsibilities and his preferred level of involvement.

• Schedule and notify all affected groups about temporary space changes during renovations.

• Obtain and present bids for parking lot resurfacing; decide on financial feasibility.

• Create or commission visual renderings for key projects to present to congregation.

• Prepare Saturday agenda documents and Sunday PowerPoint presentation.

• Develop security plans (lighting, cameras) for renovated/expanded areas.

• Finalize decisions regarding Caring Kitchen’s lease and operational future.

• Encourage leadership to self-select service roles and mentor replacements.